Intelligent Airport Runway Safety and Aircraft Ground Operations Platform

A REPORT

In

CSA1012 –Software Engineering

Submitted in the partial fulfillment for the award of the degree

Of

BACHELOR OF ENGINEERING

IN

INFORMATION TECHNOLOGY

Submitted by:

M.Praveen Kumar(192424144)

Supervisor/Advisor Name:
Dr. K. Anita Devamani,

Professor/CSE

SAVEETHA INSTITUTE OF MEDICAL AND TECHNICAL SCIENCES

CHENNAI-602105

1. Identify the Project Vision and Stakeholders

Project Vision

The vision of the project is to develop an intelligent, real-time airport safety and ground operations platform that improves runway safety, reduces the possibility of runway incursions, enhances situational awareness, and improves aircraft turnaround efficiency.

The platform will integrate aircraft and ground-vehicle tracking, runway conflict detection, weather information, predictive risk analysis, ground-operation monitoring, and incident reporting into a centralized system.

Project Objectives

- Track aircraft and ground vehicles in real time.

- Detect potential runway incursions and conflicts.

- Generate intelligent safety alerts.

- Monitor aircraft ground operations and turnaround activities.

- Integrate weather and visibility information.

- Maintain digital incident and near-miss records.

- Provide role-based dashboards.

- Reduce operational delays.

- Improve safety decision-making.

- Provide a scalable and secure platform.

Key Stakeholders

| Stakeholder | Role / Responsibility |
| --- | --- |
| Air Traffic Controllers | Monitor aircraft movement and respond to safety alerts |
| Ground Crew Supervisors | Manage pushback, fueling, baggage, and turnaround activities |
| Airport Safety Officers | Monitor incidents, near misses, and safety trends |
| Pilots | Follow authorized movement instructions and respond to operational information |
| Airport Operations Managers | Monitor airport efficiency and resource utilization |
| IT/System Administrators | Maintain software, databases, security, and infrastructure |
| Airport Management | Provide strategic direction and evaluate project outcomes |
| Development Team | Design, develop, integrate, and maintain the system |
| Testing Team | Validate functionality, performance, reliability, and security |
| Product Owner | Define requirements and prioritize the product backlog |
| Scrum Master | Facilitate Scrum activities and remove development impediments |

2. Create Epics and User Stories

Epic 1: User Authentication and Access Management

User Story 1.1

As an airport staff member, I want to log in securely, so that I can access the system according to my role.

User Story 1.2

As an administrator, I want to assign roles and permissions, so that users can access only the functions relevant to their responsibilities.

Epic 2: Real-Time Aircraft and Vehicle Tracking

User Story 2.1

As an air traffic controller, I want to view aircraft positions in real time, so that I can monitor aircraft movement across runways and taxiways.

User Story 2.2

As a ground supervisor, I want to view authorized ground vehicle locations, so that I can coordinate ground activities safely.

User Story 2.3

As an airport safety officer, I want to view historical movement information, so that I can analyze operational patterns and safety events.

Epic 3: Runway Incursion Detection

User Story 3.1

As an air traffic controller, I want the system to detect potential aircraft-vehicle conflicts, so that I can take preventive action before an unsafe situation occurs.

User Story 3.2

As an air traffic controller, I want to receive prioritized safety alerts, so that I can immediately focus on high-risk situations.

Epic 4: Predictive Risk Analysis

User Story 4.1

As a safety officer, I want the system to analyze traffic density and historical incidents, so that potential high-risk situations can be identified early.

User Story 4.2

As an airport manager, I want to view risk trends, so that I can make informed safety and operational decisions.

Epic 5: Weather and Visibility Monitoring

User Story 5.1

As an air traffic controller, I want to view current weather and visibility information, so that I can consider environmental conditions during operations.

User Story 5.2

As a safety officer, I want safety monitoring to consider weather conditions, so that risk assessments reflect changing environmental conditions.

Epic 6: Ground Operations Management

User Story 6.1

As a ground supervisor, I want to track pushback and fueling activities, so that aircraft turnaround activities can be completed on schedule.

User Story 6.2

As an airport operations manager, I want to monitor turnaround times, so that operational delays can be identified and reduced.

Epic 7: Incident and Near-Miss Management

User Story 7.1

As a safety officer, I want to digitally record incidents and near misses, so that safety events can be analyzed efficiently.

User Story 7.2

As an airport manager, I want to generate incident reports, so that I can identify recurring safety problems and support safety audits.

Epic 8: Dashboard and Reporting

User Story 8.1

As an air traffic controller, I want a real-time operational dashboard, so that I can view relevant aircraft, vehicle, and safety information in one place.

User Story 8.2

As a safety officer, I want to generate safety analytics reports, so that I can monitor safety performance over time.

3. Define Acceptance Criteria

User Story 1.1 – Secure Login

Given a registered airport staff member
When the user enters valid login credentials
Then the system shall authenticate the user and display the appropriate dashboard.

Given invalid credentials
When the user attempts to log in
Then the system shall reject the login and display an appropriate error message.

User Story 2.1 – Aircraft Tracking

Given valid aircraft position data is available
When the controller opens the tracking dashboard
Then the system shall display the aircraft position on the airport map.

Given new position information is received
When the system processes the update
Then the displayed aircraft position shall be updated automatically.

User Story 2.2 – Ground Vehicle Tracking

Given an authorized ground vehicle is transmitting location information
When the controller or ground supervisor opens the tracking view
Then the vehicle shall be displayed on the airport map.

Given a vehicle leaves the monitored area
When the system detects the event
Then the system shall update its status appropriately.

User Story 3.1 – Conflict Detection

Given aircraft and vehicle position information is available
When their movement satisfies a configured conflict condition
Then the system shall identify the situation as a potential conflict.

Given a potential conflict is detected
When the risk threshold is exceeded
Then the system shall generate a safety alert.

User Story 3.2 – Safety Alerts

Given a high-risk event is detected
When the alert engine evaluates the event
Then a high-priority alert shall be displayed to the authorized controller.

Given an alert is displayed
When the controller acknowledges it
Then the system shall record the acknowledgement.

User Story 5.1 – Weather Monitoring

Given weather data is available
When the dashboard is opened
Then the current weather and visibility information shall be displayed.

Given weather conditions change
When new weather information is received
Then the dashboard shall update the information.

User Story 6.1 – Ground Operations

Given an aircraft turnaround is active
When a ground supervisor updates a task status
Then the system shall record the updated status with the relevant time.

Given a scheduled ground activity is delayed
When the delay exceeds the configured threshold
Then the system shall identify the activity as delayed.

User Story 7.1 – Incident Reporting

Given an authorized safety officer is logged in
When the officer submits an incident report
Then the system shall validate and store the report.

Given the report is successfully stored
When the submission is completed
Then the system shall generate a unique incident reference.

4. Prioritize the Product Backlog

The backlog is prioritized using MoSCoW prioritization, considering safety importance, business value, dependencies, and user needs.

| Priority | ID | User Story | Priority Reason | Story Points |
| --- | --- | --- | --- | --- |
| 1 | US-1.1 | Secure login | Required for secure system access | 3 |
| 2 | US-2.1 | Aircraft tracking | Core safety functionality | 8 |
| 3 | US-2.2 | Vehicle tracking | Required for complete airside monitoring | 5 |
| 4 | US-3.1 | Conflict detection | Critical safety feature | 8 |
| 5 | US-3.2 | Safety alerts | Required for immediate response | 5 |
| 6 | US-5.1 | Weather monitoring | Important input for safety decisions | 5 |
| 7 | US-6.1 | Ground operations tracking | Improves turnaround management | 5 |
| 8 | US-7.1 | Incident reporting | Required for safety analysis | 5 |
| 9 | US-8.1 | Controller dashboard | Centralized operational visualization | 8 |
| 10 | US-4.1 | Predictive risk analysis | Advanced safety capability | 13 |
| 11 | US-6.2 | Turnaround monitoring | Improves operational efficiency | 5 |
| 12 | US-7.2 | Incident reports | Supports long-term analysis | 5 |
| 13 | US-5.2 | Weather-based risk adjustment | Advanced safety enhancement | 8 |
| 14 | US-4.2 | Risk trend analysis | Management-level analytics | 8 |

Priority Categories

Must Have

- Secure authentication.

- Aircraft tracking.

- Ground vehicle tracking.

- Conflict detection.

- Safety alerts.

- Weather monitoring.

- Basic incident reporting.

Should Have

- Ground-operation monitoring.

- Controller dashboard.

- Turnaround monitoring.

- Safety reports.

Could Have

- Predictive risk analysis.

- Risk trend analysis.

- Advanced weather-based risk adjustment.

Won't Have in Initial Release

- Advanced autonomous decision-making.

- Fully automated operational control.

- Features that require certification beyond the project's initial scope.

5. Plan the Sprint Backlog

Sprint 1 Duration

2 weeks

Sprint Objective

Build the basic secure platform and establish the foundation for real-time airport monitoring.

Selected Sprint User Stories

| ID | User Story | Story Points |
| --- | --- | --- |
| US-1.1 | Secure user login | 3 |
| US-2.1 | Real-time aircraft tracking | 8 |
| US-2.2 | Ground vehicle tracking | 5 |
| US-3.1 | Basic conflict detection | 8 |

Total: 24 Story Points

Actionable Development Tasks

US-1.1 – Secure Login

- Design login interface.

- Create user database structure.

- Implement authentication.

- Implement password validation.

- Implement role-based access.

- Add login error handling.

- Test valid and invalid login scenarios.

US-2.1 – Aircraft Tracking

- Design airport map interface.

- Define aircraft position data structure.

- Develop position-data integration interface.

- Implement aircraft map markers.

- Implement real-time position updates.

- Test aircraft movement visualization.

US-2.2 – Ground Vehicle Tracking

- Define vehicle data structure.

- Develop vehicle tracking interface.

- Add vehicle map markers.

- Implement location updates.

- Test vehicle tracking.

- Validate authorized vehicle information.

US-3.1 – Basic Conflict Detection

- Define configurable conflict conditions.

- Design conflict-detection logic.

- Process aircraft and vehicle positions.

- Detect potential conflicts.

- Display conflict status.

- Test normal and conflict scenarios.

- Record detected events.

6. Estimate Effort Using Story Points

The Fibonacci sequence is used for estimation:

1, 2, 3, 5, 8, 13, 21

Story points represent relative complexity, effort, uncertainty, and technical risk rather than exact hours.

| Story | Points | Justification |
| --- | --- | --- |
| Secure Login | 3 | Simple functionality with authentication and basic role handling |
| Aircraft Tracking | 8 | Requires real-time data processing, mapping, and integration |
| Vehicle Tracking | 5 | Similar to tracking but with fewer dependencies |
| Conflict Detection | 8 | Requires geospatial logic, real-time processing, and safety validation |
| Safety Alerts | 5 | Requires alert generation and prioritization |
| Weather Monitoring | 5 | Requires external data integration and visualization |
| Ground Operations | 5 | Requires task tracking and status management |
| Incident Reporting | 5 | Requires forms, validation, database storage, and reporting |
| Controller Dashboard | 8 | Combines multiple real-time data sources |
| Predictive Risk Analysis | 13 | High complexity due to analytics, historical data, and model validation |

Estimation Technique: Planning Poker

The team can use Planning Poker to estimate each story:

- Product Owner explains the user story.

- Developers discuss technical requirements.

- Each developer selects a Fibonacci value.

- Estimates are revealed simultaneously.

- Differences are discussed.

- The team reaches a common estimate.

- The final story point is added to the backlog.

7. Sprint Goal and Expected Deliverables

Sprint Goal

“Develop a secure foundation for the airport safety platform with real-time visualization of aircraft and ground vehicles and basic detection of potential movement conflicts.”

Expected Sprint Deliverables

At the end of Sprint 1, the team should deliver:

1. Secure Login System

- User authentication.

- Basic role-based access.

- Login validation.

2. Aircraft Tracking

- Airport map.

- Aircraft location display.

- Real-time position updates.

3. Ground Vehicle Tracking

- Vehicle identification.

- Vehicle location display.

- Real-time movement updates.

4. Basic Conflict Detection

- Aircraft and vehicle position comparison.

- Configurable conflict conditions.

- Potential conflict identification.

5. Initial Testing

- Authentication testing.

- Aircraft tracking testing.

- Vehicle tracking testing.

- Conflict detection testing.

- Basic integration testing.

Sprint Success Criteria

The sprint will be considered successful when:

- Authorized users can securely log in.

- Aircraft positions can be displayed on the airport map.

- Ground vehicles can be displayed on the map.

- Position information can be updated.

- Basic potential conflicts can be detected.

- Completed functionality passes defined acceptance tests.

- The Sprint Review demonstrates the working features to stakeholders.

Overall Product Roadmap

Sprint 1: Authentication + Aircraft/Vehicle Tracking + Basic Conflict Detection

Sprint 2: Safety Alerts + Weather/Visibility Integration

Sprint 3: Ground Operations + Turnaround Monitoring

Sprint 4: Incident/Near-Miss Management + Reporting

Sprint 5: Predictive Risk Analysis + Historical Analytics

Sprint 6: Advanced Dashboards + Performance + Security Hardening

Final Release: Integrated Airport Safety and Ground Operations Platform

Conclusion

The Agile/Scrum approach allows the airport platform to be developed incrementally, starting with the most critical safety and monitoring features. By prioritizing real-time tracking and conflict detection in Sprint 1, the project establishes a strong technical foundation for later features such as predictive analytics, weather-based risk assessment, ground-operation coordination, and safety reporting.